Lightpath

Performance Optimization Plan

Version 0.8.4  ·  March 2026  ·  Pre-release review

# Overview

This document outlines performance optimizations identified during a final code review of the Lightpath codebase ahead of v1.0.0. Each item includes the problem, the proposed fix, implementation steps, and any trade-offs. Items are ordered by expected impact.

The review focused on the Three.js rendering pipeline, per-frame allocation patterns, and animation architecture. No functional or visual changes are proposed — every fix targets internal efficiency only.

# Summary

| # | Optimization | Priority | Effort | Status |
| --- | --- | --- | --- | --- |
| 1 | Pre-build progress tube, use drawRange | Critical | ~2 hours | Not started |
| 2 | Eliminate per-frame Vector3 allocations | Critical | ~1 hour | Not started |
| 3 | Pre-allocate twilight boundary buffers | Medium | ~1.5 hours | Not started |
| 4 | Drive animation from rAF, not setInterval | Medium | ~1 hour | Not started |
| 5 | Fix keyboard useEffect dependency array | Medium | ~15 min | Not started |
| 6 | Robustify URL auto-load (remove setTimeout) | Low | ~30 min | Not started |
| 7 | Clean up dead code (unused fadeInterval vars) | Low | ~10 min | Not started |
| 8 | Merge duplicate isBWMode useEffects | Low | ~20 min | Not started |

# 1. Pre-build progress tube, reveal with drawRange

Priority: Critical

Files: App.jsx — animation loop (~lines 844–965) and flight path useEffect (~lines 1190–1597)

## Problem

Every single frame of the animation loop, the code disposes the old progress tube, samples 800 curve points, allocates a new color Float32Array, constructs a new TubeGeometry (which internally creates a CatmullRomCurve3, computes Frenet frames, and generates a full mesh with normals and UVs), creates a new MeshBasicMaterial, and adds the mesh to the scene. At 60fps, this means 60 full mesh constructions per second — the single most expensive operation in the entire render loop.

This is the primary source of GC pressure and frame drops, especially on mobile where the 30fps cap can't absorb the cost.

## Solution

Pre-create the full-length tube at flight creation time with the complete vertex color array already applied. During animation, use geometry.setDrawRange() to progressively reveal vertices rather than rebuilding the geometry.

## Implementation steps

### A. In the flight path useEffect (after line ~1472)

After storing the route curve and pre-calculated colors, build the full progress tube once:

// Build the full progress tube at creation time

const fullProgressCurve = new THREE.CatmullRomCurve3(points)

const fullNumSamples = 800

const fullProgressPoints = []

for (let i = 0; i <= fullNumSamples; i++) {

fullProgressPoints.push(fullProgressCurve.getPoint(i / fullNumSamples))

}

const fullTubeGeo = new THREE.TubeGeometry(

new THREE.CatmullRomCurve3(fullProgressPoints),

Math.min(fullProgressPoints.length * 2, 800),

0.006 * elementScale, 8, false

)

// Apply full vertex colors (use color mode as default)

const totalVerts = fullTubeGeo.attributes.position.count

const vertsPerPoint = Math.round(totalVerts / fullProgressPoints.length)

const fullColorArr = new Float32Array(totalVerts * 3)

for (let i = 0; i < totalVerts; i++) {

const ptIdx = Math.min(

Math.floor(i / vertsPerPoint),

preCalculatedColorsColor.length - 1

)

const c = preCalculatedColorsColor[ptIdx]

fullColorArr[i * 3] = c.r

fullColorArr[i * 3 + 1] = c.g

fullColorArr[i * 3 + 2] = c.b

}

fullTubeGeo.setAttribute('color',

new THREE.BufferAttribute(fullColorArr, 3))

fullTubeGeo.setDrawRange(0, 0) // Start hidden

const fullTubeMat = new THREE.MeshBasicMaterial({

vertexColors: true

})

const fullTube = new THREE.Mesh(fullTubeGeo, fullTubeMat)

flightGroup.add(fullTube)

progressTubeRef.current = fullTube

Also store a parallel BW color array in userData for mode switching:

// Pre-build BW color array too

const fullColorArrBW = new Float32Array(totalVerts * 3)

for (let i = 0; i < totalVerts; i++) {

const ptIdx = Math.min(

Math.floor(i / vertsPerPoint),

preCalculatedColorsBW.length - 1

)

const c = preCalculatedColorsBW[ptIdx]

fullColorArrBW[i * 3] = c.r

fullColorArrBW[i * 3 + 1] = c.g

fullColorArrBW[i * 3 + 2] = c.b

}

flightGroup.userData.fullColorArrayColor = fullColorArr

flightGroup.userData.fullColorArrayBW = fullColorArrBW

### B. In the animation loop (replace lines ~844–965)

Replace the entire progress tube rebuild block with:

// Reveal progress tube via drawRange

if (hasFlightPathRef.current && progressTubeRef.current) {

const progress = animationProgressRef.current

const geo = progressTubeRef.current.geometry

const total = geo.attributes.position.count

geo.setDrawRange(0, Math.floor(progress * total))

// ... keep existing transition label update logic ...

}

### C. Handle BW mode switching for the pre-built tube

In the BW transition animation (around the texture swap at midpoint), swap the color buffer:

// At midpoint of BW transition:

if (progressTubeRef.current && flightLineRef.current) {

const arr = isBWMode

? flightLineRef.current.userData.fullColorArrayBW

: flightLineRef.current.userData.fullColorArrayColor

const geo = progressTubeRef.current.geometry

geo.attributes.color.array.set(arr)

geo.attributes.color.needsUpdate = true

}

## Trade-offs

- The tube tip will show a flat cross-section cut rather than a rounded cap. At radius 0.006 (scaled further by elementScale), this is invisible.

- Slightly higher memory at rest: one full tube geometry lives in GPU memory even before animation starts. This is negligible compared to the per-frame allocation it replaces.

- The color interpolation logic from the old per-frame code (which blended between adjacent pre-calculated colors) is lost. In practice the 100-segment color resolution is sufficient — test visually to confirm.

# 2. Eliminate per-frame Vector3 / Matrix4 allocations

Priority: Critical

Files: App.jsx — animation loop, plane icon update (~lines 969–1072), camera follow (~lines 997–1067)

## Problem

Inside the animation loop, every frame creates new THREE.Vector3, THREE.Matrix4, and THREE.Quaternion objects for plane orientation and camera following. While individually small, these micro-allocations accumulate and trigger garbage collection pauses — a pattern that Three.js documentation explicitly warns against.

## Solution

Hoist reusable scratch objects to module scope (or outside the animate function closure), and reuse them via .copy(), .set(), and .crossVectors() instead of allocating new instances.

## Implementation

Declare scratch objects once, before the animate() function definition (inside the scene setup useEffect, around line 812):

// Scratch objects for animation loop — never allocate inside animate()

const _tangent = new THREE.Vector3()

const _normal = new THREE.Vector3()

const _right = new THREE.Vector3()

const _up = new THREE.Vector3()

const _surfaceOffset = new THREE.Vector3()

const _forwardOffset = new THREE.Vector3()

const _matrix = new THREE.Matrix4()

const _quat = new THREE.Quaternion()

const _planeNormal = new THREE.Vector3()

const _south = new THREE.Vector3()

const _east = new THREE.Vector3()

const _actualSouth = new THREE.Vector3()

const _tiltedNormal = new THREE.Vector3()

const _currentNormal = new THREE.Vector3()

const _targetNormal = new THREE.Vector3()

const _axis = new THREE.Vector3()

const _interpNormal = new THREE.Vector3()

Then replace every new THREE.Vector3() inside the animate() function body with the corresponding scratch variable, using .copy() or .set() to reset it. For example, the plane orientation block becomes:

_tangent.copy(curve.getTangent(progress)).normalize()

_normal.copy(position).normalize()

_right.crossVectors(_tangent, _normal).normalize()

_up.crossVectors(_right, _tangent).normalize()

_surfaceOffset.copy(_normal).multiplyScalar(0.02 * eScale)

_forwardOffset.copy(_tangent).multiplyScalar(0.035 * eScale)

planeIconRef.current.position.copy(position)

.add(_surfaceOffset).add(_forwardOffset)

_matrix.makeBasis(_right, _up, _tangent.negate())

planeIconRef.current.quaternion.setFromRotationMatrix(_matrix)

## Trade-offs

None. This is a pure mechanical refactor with zero visual or behavioral changes.

# 3. Pre-allocate twilight boundary buffers

Priority: Medium

Files: App.jsx — calculateTwilightBoundary() (lines 142–217), updateTwilightLines() (lines 220–272)

## Problem

Each call to calculateTwilightBoundary creates 361 new THREE.Vector3 objects and then pointsToPositions flattens them into a new array. This function is called 8 times per frame (4 day-side + 4 night-side boundaries), producing roughly 2,888 Vector3 allocations per frame — all immediately discarded.

## Solution

Pre-allocate 8 Float32Array buffers (one per twilight line, each 361 × 3 = 1083 floats). Modify calculateTwilightBoundary to write directly into a provided buffer instead of returning Vector3 arrays.

## Implementation

1. Allocate buffers once, outside the animation loop:

const NUM_BOUNDARY_POINTS = 361

const twilightBuffers = {

terminatorDay: new Float32Array(NUM_BOUNDARY_POINTS * 3),

terminatorNight: new Float32Array(NUM_BOUNDARY_POINTS * 3),

civilDay: new Float32Array(NUM_BOUNDARY_POINTS * 3),

civilNight: new Float32Array(NUM_BOUNDARY_POINTS * 3),

nauticalDay: new Float32Array(NUM_BOUNDARY_POINTS * 3),

nauticalNight: new Float32Array(NUM_BOUNDARY_POINTS * 3),

astronomicalDay: new Float32Array(NUM_BOUNDARY_POINTS * 3),

astronomicalNight: new Float32Array(NUM_BOUNDARY_POINTS * 3),

}

2. Refactor calculateTwilightBoundary to accept a target buffer and write x/y/z directly:

const calculateTwilightBoundary = (sunDir, baseElev, time, outBuffer) => {

// ... same math ...

// Replace: points.push(new THREE.Vector3(x, y, z))

// With:

outBuffer[i * 3]     = x

outBuffer[i * 3 + 1] = y

outBuffer[i * 3 + 2] = z

}

3. In updateTwilightLines, call with the pre-allocated buffer and pass it directly to setPositions (Line2's setPositions accepts Float32Array).

## Trade-offs

- The refactored calculateTwilightBoundary is slightly less readable since it writes to an external buffer rather than returning a clean array.

- ~26 KB of persistent memory for the 8 buffers (negligible).

# 4. Drive animation from requestAnimationFrame

Priority: Medium

Files: App.jsx — playback useEffect (lines 2070–2101), animation loop (line 815)

## Problem

Flight playback uses setInterval at 16ms to advance animationProgress. This means progress updates are decoupled from the render loop. If a frame takes longer than 16ms (common on mobile), multiple interval callbacks fire between renders, creating visual stutter. Conversely, on high-refresh displays (120Hz), the 16ms interval undershoots the frame budget, making animation appear jerky.

## Solution

Remove the setInterval-based playback entirely. Instead, compute progress advancement inside the existing requestAnimationFrame loop using delta time. This naturally synchronizes progress with display refresh rate.

## Implementation

1. Add a ref to store the last animation timestamp and computed animation duration:

const lastPlaybackTimeRef = useRef(0)

const animationDurationMsRef = useRef(0)

2. When play starts (in the play button onClick and space handler), store the current time and compute duration:

lastPlaybackTimeRef.current = performance.now()

const distKm = flightResults ? parseFloat(flightResults.distance) : 5000

const kmPerSec = distKm >= 2000 ? 400 :

150 + (250 * Math.max(0, (distKm - 200) / 1800))

animationDurationMsRef.current = (distKm / kmPerSec) * 1000

3. Inside the existing animate() function, after the existing frame throttle logic:

if (isPlayingRef.current && animationDurationMsRef.current > 0) {

const delta = currentTime - lastPlaybackTimeRef.current

lastPlaybackTimeRef.current = currentTime

const increment = delta / animationDurationMsRef.current

animationProgressRef.current = Math.min(

animationProgressRef.current + increment, 1.0

)

if (animationProgressRef.current >= 1) {

// Use a microtask to update React state outside rAF

queueMicrotask(() => {

setIsPlaying(false)

setShowFlightStats(true)

setAnimationProgress(1)

})

}

}

4. Remove the setInterval useEffect entirely (lines 2070–2101).

## Trade-offs

- The React animationProgress state will no longer update at 60fps (only the ref does). The animation controls UI that reads animationProgress (slider position, time display, distance counter) will need to be driven from a separate, lower-frequency state update — for example, updating React state every 100ms via a throttled callback inside the rAF loop. This keeps the 3D animation perfectly smooth while avoiding unnecessary React re-renders.

# 5. Fix keyboard useEffect dependency array

Priority: Medium

Files: App.jsx — keyboard controls useEffect (lines 2104–2167)

## Problem

The dependency array includes animationProgress, which changes ~60 times per second during playback. This means the keydown event listener is removed and re-added 60 times per second — completely unnecessary overhead.

## Solution

Use refs for all values read inside the handler. The handler already reads isPlayingRef — extend this pattern to all toggle states. Then set the dependency array to [] so the listener is installed once.

## Implementation

The handler already uses showPlaneIconRef. For the remaining values, either create new refs or read from existing patterns:

// Inside the handler, replace direct state reads:

// Before: if (animationProgress >= 1)

// After:

if (animationProgressRef.current >= 1)

// Before: setShowAirports(!showAirports)

// After: use a ref or functional updater:

setShowAirports(prev => !prev)

Using functional updaters (prev => !prev) for all toggle setState calls eliminates the need for those values in the dependency array entirely.

## Trade-offs

None. Pure improvement.

# 6. Robustify URL auto-load

Priority: Low

Files: App.jsx — URL parameter useEffect (lines 274–305)

## Problem

The URL auto-load uses setTimeout(calculateFlight, 100) to wait for state to settle after setting departure/arrival. This is fragile — 100ms is an arbitrary guess that may not be enough on slow devices, and is wasteful on fast ones.

## Solution

Replace with a dedicated useEffect that watches for both airports and departure time being set, then triggers calculateFlight. Alternatively, call calculateFlight with explicit parameters instead of relying on state:

// Option A: pass data directly instead of reading from state

calculateFlight(departureAirport, arrivalAirport, flightDateTime)

// Option B: dedicated useEffect

// Add a flag: const [pendingUrlLoad, setPendingUrlLoad] = useState(false)

// Set it in the URL param effect, then:

useEffect(() => {

if (pendingUrlLoad && departureAirport && arrivalAirport) {

calculateFlight()

setPendingUrlLoad(false)

}

}, [pendingUrlLoad, departureAirport, arrivalAirport])

## Trade-offs

Option A requires modifying calculateFlight's signature to accept parameters (minor refactor). Option B adds one more piece of state but is non-invasive.

# 7. Clean up dead code

Priority: Low

Several useEffects (airport dots, graticule, timezones) declare let fadeInterval = null and return cleanup functions that call clearInterval(fadeInterval), but fadeInterval is never assigned — the code switched to animateValue() but the cleanup scaffolding was left behind. Remove these unused variables and their cleanup returns.

# 8. Merge duplicate isBWMode useEffects

Priority: Low

Lines 2522 and 2543 are two separate useEffects both triggered by [isBWMode]. The first syncs the ref + meta tags, the second runs the full scene animation. These can be merged into a single effect for clarity, with the ref/meta sync happening at the top before the animation starts. The execution order of two effects on the same dependency is not guaranteed by React, so merging also eliminates a potential ordering issue.

# Recommended implementation order

The items are ordered to maximize impact while minimizing risk of regressions. Each item can be committed independently.

- Item 2 (scratch vectors) — Safest change, zero visual risk, immediate GC relief. Good warm-up.

- Item 5 (keyboard deps) — Tiny change, high confidence, removes 60/sec listener churn during playback.

- Item 7 + 8 (dead code + merge effects) — Quick cleanup, reduces cognitive load for the next steps.

- Item 1 (drawRange tube) — Biggest win. Requires careful testing: verify visual correctness of the reveal, BW mode switching, and disposal on flight clear.

- Item 3 (twilight buffers) — Medium effort, measurable improvement. Test on mobile.

- Item 4 (rAF-driven playback) — Requires the most careful testing since it changes animation timing behavior. Do this last.

- Item 6 (URL auto-load) — Low priority, do whenever convenient.

After all items are implemented, run a before/after performance comparison on both desktop and iPhone, measuring frame time (via Chrome DevTools Performance tab or Safari Web Inspector timeline) and GC event frequency. The expected outcome is a significant reduction in frame time variance and near-elimination of GC pauses during flight animation.